# Risk & Compliance Innovation Pipeline — Iteration Log

Application: Risk & Compliance Innovation Pipeline

Stack precedent: React frontend, Python FastAPI backend, PostgreSQL database, Azure OpenAI for agentic features.

Document created: 2026-09-18

# Iteration 1 — Foundation & Executive Visibility

Date: 2026-09-18

## Completed

Created project structure with /frontend, /backend, /documents, and docker-compose for PostgreSQL.

Implemented FastAPI backend with SQLAlchemy models for value streams, solution teams, users, workflow stages, initiatives, documents, activity logs, and notifications.

Seeded PostgreSQL with 11 Risk Value Streams, 4 Solution Teams, admin/lead users (including Vijay/Raghu), 30 realistic initiatives across lifecycle stages, sample documents, activity trail, and notifications.

Exposed APIs: /api/health, /api/dashboard, /api/initiatives, /api/initiatives/{idea_id}, /api/reference.

Built React application shell with left navigation matching required menu areas and no iteration/phase labels on screen.

Delivered Executive Dashboard with KPI cards, Innovation by Risk Value Stream leaderboard (sortable + drill-down), Pipeline Funnel, Attention Required panel, and AI Portfolio Insights section.

Delivered Portfolio list with filters/search and Initiative Detail page (Overview, Documents, Approvals, Activity tabs functional).

Delivered Pipeline Kanban board across major governance stages.

Added README with run instructions. Azure OpenAI env placeholders prepared for later agentic work.

## How to test

Start Postgres: docker compose up -d

Start backend from /backend: uvicorn app.main:app --reload --port 8000

Start frontend from /frontend: npm run dev

Open http://localhost:5173/dashboard and confirm KPI totals, leaderboard, funnel, attention items, and insights load from API.

Click a Value Stream row and confirm Portfolio filters to that stream.

Click a funnel stage and confirm Portfolio filters by stage.

Open Pipeline and confirm cards appear in stage columns; click a card to open Initiative Detail.

Open Portfolio, use search/filters, open an initiative, and verify Overview/Documents/Approvals/Activity tabs.

Verify API docs at http://localhost:8000/docs and GET /api/dashboard returns seeded data.

## Next step

Iteration 2 focus: Submit New Idea workflow (form + document upload cards), Management Approval screen for Vijay/Raghu actions, and Solution Readiness Review gate with readiness checklist and Accept / Request Info / Return actions.

Note: PostgreSQL Docker port mapped to host 5434 due to local Postgres occupying 5432.

# Iteration 2 — Idea Submission, Management Approval, Solution Readiness

Date: 2026-09-18

## Completed

Added Submit New Idea workflow with auto Idea ID, value stream/owner selection, problem/concept/value fields, priority, classification, and drag-and-drop supporting document cards.

Added Ideas list page with navigate-to-submit action.

Added Management Approvals screen for Raghu/Vijay with Approve, Reject, Request Clarification, Send Back, classification change, and dual-approval advancement to Solution Review.

Added Solution Readiness Review screen with readiness checklist (pass/partial/fail), readiness score, Solution Team assignment, and Accept / Request More Information / Return to Value Stream actions.

Backend APIs: POST /api/initiatives, POST /api/initiatives/{id}/management-approval, POST /api/initiatives/{id}/solution-readiness, GET /api/approvals/pending, GET /api/solution-review/queue; reference now includes users.

Audit trail and notifications written for submit/approval/solution decisions.

## How to test

Ensure backend and frontend are running against local Postgres (postgres/12345, DB prototype_pipeline).

Open Ideas → Submit New Idea, complete the form, attach files, submit; confirm redirect to detail in Management Review.

Open Approvals, select the new idea, approve as Raghu then Vijay; confirm it leaves the queue and appears in Solution Review.

Open Solution Review, adjust checklist, assign a Solution Team, Accept; confirm stage becomes Design.

Verify Activity/Audit Trail and Approvals tab readiness checklist on the initiative detail page.

## Next step

Iteration 3 focus: Design / Ready-to-Build screens, Build Kanban actions, Show & Tell / Feedback capture, and IPSAFE / Capability Demonstrator / Solution progress workflows.

# Iteration 3 — Design, Build, Show & Tell, IPSAFE

Date: 2026-09-18

## Completed

Added Design package model and Design / Ready-to-Build screen with architecture/design sections and design approval gate.

Added Ready to Build queue with Start Build action.

Added Build Kanban with advance actions across Build in Progress, Show & Tell, and Feedback / Refinement.

Added Show & Tell / Feedback capture with session notes, decisions (Proceed/Refine/Hold), history, and Promote to MVP for Rapid Prototypes.

Added configurable IPSAFE activities (10) with per-initiative progress, CD vs Solution percentage bars, Convert to Solution workflow, and filtered Capability Demonstrators / Solutions views.

Backend APIs for design, stage transitions, show-tell, promote-mvp, ipsafe get/update, convert-solution, and related queues.

init_db.py updated to create new lifecycle tables and ensure IPSAFE activity seed.

## How to test

Run python init_db.py if new tables are missing, then ensure API/UI are running.

Open Design, select an initiative in Design, fill sections, Save, then Approve design → Ready to Build.

Open Ready to Build and Start build; confirm item appears on Build board.

On Build, Advance through Show & Tell and Feedback; confirm Prototype Ready via Show & Tell Proceed decision.

On Show & Tell, record feedback; for Rapid Prototype at Prototype Ready, use Promote to MVP.

Open IPSAFE / Capability Demonstrators, complete CD activities, save progress, then Convert to Solution when eligible.

## Next step

Iteration 4 focus: Azure OpenAI Innovation Pipeline Copilot, AI document intelligence / readiness assessment on upload, AI portfolio insights generation, plus Administration configuration screens.

# Iteration 4 — Azure OpenAI Copilot, Document Intelligence, Administration

Date: 2026-09-18

## Completed

Implemented Azure OpenAI client wiring (AZURE_OPENAI_API_KEY/ENDPOINT/DEPLOYMENT) with portfolio-heuristic fallback when credentials are absent.

Added Innovation Pipeline Copilot page and POST /api/copilot/ask with clickable initiative links and suggested questions.

Added AI document intelligence and readiness assessment (analyze on demand and auto-run after idea submission); editable AI Analysis panel on initiative detail; Requirements/User Stories/Data tabs feed from AI output.

Added Generate Executive Summary on Dashboard via POST /api/ai/executive-summary.

Added Administration screens for Value Streams, Solution Teams, Users, Workflow stages, and IPSAFE activities (create/edit/activate/deactivate).

Persisted AI analyses in ai_analyses table; documented Azure setup in README.

## How to test

Optional: set Azure OpenAI values in backend/.env and restart API for live model responses.

Open /copilot, ask suggested questions, confirm answers and initiative links.

On Dashboard, click Generate Executive Summary and review summary/insights.

Open an initiative AI Analysis tab, Run AI analysis, edit fields, Save AI edits.

Submit a new idea and confirm AI analysis is created automatically.

Open Administration, add/edit a Value Stream or IPSAFE activity, deactivate/reactivate.

## Next step

Iteration 5 focus: Reports & Analytics charts with drill-down, Notifications center, Documents library view, and richer approval timeline visualization on initiative detail.

# Iteration 5 — Reports, Notifications, Documents, Approval Timeline

Date: 2026-09-18

## Completed

Added Reports & Analytics page with interactive charts: ideas by value stream, initiatives by stage, type mix, solution team workload, aging analysis, average age by stage, conversion rates, and IPSAFE progress.

Chart bars and stage table support drill-down into matching portfolio initiatives.

Added Notification Center with recipient filter, mark read / mark all read, unread counts in nav and top bar.

Added Documents library with search across filenames and initiatives.

Added visual Approval Timeline on initiative detail (Submitted through IPSAFE).

Backend APIs: GET /api/reports/analytics, GET /api/documents, GET /api/notifications, POST read endpoints.

## How to test

Open /reports, click a value stream or stage bar, confirm drill-down table and navigate into an initiative.

Open /notifications, filter by Vijay, mark one read, then Mark all read.

Open /documents, search for pptx or an idea ID, open linked initiative.

Open any initiative detail and confirm Approval Timeline appears under the hero.

## Next step

Iteration 6 focus: polish remaining gaps (Documents upload versioning UI, richer Reports export, role-based view filtering for Value Stream Lead vs Solution Lead vs Admin), and end-to-end demo hardening.

# Iteration 6 — Role Views, Document Versioning, Export, Demo Hardening

Date: 2026-09-18

## Completed

Added persona switcher (Administrator / Value Stream Lead / Solution Lead) with role-scoped dashboard and portfolio filtering.

Navigation adapts by role (e.g. VS Lead does not see Administration/Approvals/Reports; Solution Lead sees design/build queues).

Document library supports upload and new-version bumping with version history grouped by filename.

Reports page Export CSV and Export JSON for portfolio data (role-scoped when persona selected).

APIs: GET /api/personas, user_id filters on dashboard/initiatives/export, POST document upload, document-versions.

## How to test

Restart frontend (npm run dev) so proxy targets port 9068.

Use Persona dropdown: switch Vijay (Admin), Priya Shah (VS Lead), Aisha Rahman (Solution Lead) and confirm Dashboard KPI counts change.

As Priya, confirm Administration is hidden; as Vijay, confirm it is visible.

Open Documents, upload a file, then New version and confirm version history increments.

Open Reports as Admin, Export CSV and Export JSON downloads.

## Next step

Optional follow-on: authentication/SSO, real file storage for uploads, and scheduled aging notifications.